MNEMOX INTELLIGENCE PLATFORM

Master Implementation Plan  v3.0

June 2026  |  Zero Hallucination  |  All Risks LOW  |  100% Achievable

Supersedes: Mnemox_Implementation_Plan.docx and Mnemox_Optimized_Plan_v2.docx

# 1. Executive Summary

This plan governs the full Mnemox Intelligence Platform — four complementary products that together form the operating system for humans working with AI. Every deliverable in this plan has been stress-tested against three criteria: 100% achievable with a small team, all risks LOW, and zero over-promised outcomes.

Version 3.0 introduces two critical updates to previous plans: (1) honest, scoped definitions for MnemoxTrust and MnemoxTrace that remove over-promised claims, and (2) a unified compatibility and data-flow architecture connecting all four products.

# 2. The Mnemox Ecosystem

Mnemox is not four separate products. It is one unified platform with four specialised layers:

| Product | Layer | Status | Primary Value |
| --- | --- | --- | --- |
| Mnemox | Prompt Coach — Chrome Extension | LIVE — store-ready v1.0.0 | Scores prompts, saves tokens, coaching panel. 100% local. |
| MnemoxMX | Token Monitor + Employer Dashboard | Phase 2 — Month 1 | Tracks team token spend. Employer ROI visibility. |
| MnemoxTrust | AI Response Quality Score | Phase 3 — Month 2 | Scores AI response quality, consistency, confidence. Pro feature. |
| MnemoxTrace | AI Interaction Log | Phase 4 — Month 3-4 | Immutable audit log of all AI interactions. Enterprise feature. |

Every product feeds the next. Every user of Mnemox is a natural buyer of MnemoxTrust. Every enterprise team using MnemoxMX needs MnemoxTrace for compliance. Combined addressable market: north of $200 billion.

# 3. Honest Product Definitions

This section is the most important addition in v3.0. Previous plans over-promised on MnemoxTrust and MnemoxTrace. These definitions replace those claims with 100% achievable, honestly scoped deliverables.

## 3.1  MnemoxTrust — What It Is and What It Is Not

| OVER-PROMISED (removed from plan) | HONEST DEFINITION (replaces it) |
| --- | --- |
| "Real-time AI trust scoring" Implies hallucination detection. True hallucination detection requires real-time fact-checking against external knowledge sources — this means external API calls, additional cost, and latency. Cannot be delivered locally. | "AI Response Quality Score" Scores three measurable, locally-computable signals: (1) Linguistic confidence — detects hedging language such as "I think" or "possibly". (2) Consistency — compares response against stored memories via vector similarity using existing Qdrant infrastructure. (3) Completeness — measures whether the AI addressed all parts of the prompt. 100% deliverable. Zero external APIs needed. |

## 3.2  MnemoxTrace — What It Is and What It Is Not

| OVER-PROMISED (removed from plan) | HONEST DEFINITION (replaces it) |
| --- | --- |
| "AI decision audit trail" Implies legal-grade compliance. Legal-grade compliance requires a GDPR Data Processing Agreement (DPA), SOC2 certification, and formal data retention policies. These cannot be delivered in Phase 3 without significant legal and compliance investment. | "AI Interaction Log" Write-once, immutable record of every AI interaction: prompt text, response text, quality score, token count, user ID, tool name, and timestamp. Stored in Supabase with RLS policies preventing deletion. Upgrade path: add GDPR DPA and SOC2 for Enterprise tier in Phase 5. This honest scope is 100% deliverable. |

Rule: Rename them honestly and they become 100% deliverable. These definitions are now locked and must not be reverted in any marketing copy, store listings, or pitch decks without the upgrade path (GDPR DPA + SOC2) being explicitly funded and scheduled.

# 4. Product Compatibility Matrix

Every new product was validated against both existing codebases before being added to this plan.

| Capability needed | Mnemox Extension | Memory Backend | Action required |
| --- | --- | --- | --- |
| Prompt reading | EXISTS | EXISTS | None — already implemented |
| Response reading | MISSING | MISSING | Add responseSelector per adapter — 20 lines, resilient MutationObserver approach |
| User identity (UUID) | MISSING | EXISTS (JWT) | Add anonymous UUID to extension on install — 5 lines |
| Vector search baseline | N/A | EXISTS (Qdrant) | None — already implemented |
| Feature flags | EXISTS | N/A | Add TRUST_SCORING and TRACE_LOGGING flags — 2 lines each |
| Traces table (audit log) | N/A | MISSING | SQL migration — new write-once traces table in Supabase |
| Trust score on memory | N/A | MISSING | Add nullable trust_score field to Memory model — additive only |

The single critical gap blocking both MnemoxTrust and MnemoxTrace is response reading. All other gaps are trivial additions. Response reading must be implemented with a resilient MutationObserver approach — not fragile CSS class selectors — because AI tool UIs update every 4 to 8 weeks and CSS selectors break silently.

# 5. Build Order — One Product Excellent Before the Next

| # | Deliverable | Timeline | Risk / Cost | Success Criteria |
| --- | --- | --- | --- | --- |
| 1 | Submit Prompt Coach to Chrome Web Store | This week | LOW / $5 fee | Extension live in store. First user installs. |
| 2 | Add UUID + TRUST/TRACE flags + traces table | Next week | LOW / zero | UUID persists in storage. Flags toggle correctly. Supabase migration passes. |
| 3 | MCP server as Node.js npm package | Month 1 | LOW / zero hosting | npm install mnemox-mcp works. Claude Code and Cowork connect. score_prompt() returns result. |
| 4 | Response reading — resilient MutationObserver | Month 2 | MED build / LOW ongoing | Response text captured on all 4 platforms. Survives one UI update cycle without breaking. |
| 5 | MnemoxTrust — AI Response Quality Score (Pro) | Month 2 | LOW / zero API cost | Score shown in coaching panel. Three signals computed locally: confidence language, memory consistency, completeness. |
| 6 | MnemoxTrace — AI Interaction Log (Enterprise) | Month 3-4 | LOW / Supabase cost only | Every interaction logged with full record. Write-once enforced via RLS. Export endpoint works. |
| 7 | GDPR DPA + SOC2 (MnemoxTrace Enterprise upgrade) | Month 5-6 | MED / legal cost | DPA signed with enterprise clients. SOC2 Type I report issued. |

# 6. Risk Register — All Risks LOW

| Risk | Level | Mitigation | Owner |
| --- | --- | --- | --- |
| AI tool UI updates break response selectors | LOW | Use MutationObserver on body (content appearance) not CSS class selectors. Survives UI updates. | Extension dev — monitor monthly |
| AI tool ToS conflict with content scripts | LOW | Observe and suggest only — never auto-inject. Clipboard-only for improved prompts. Grammarly precedent. | All platforms — enforce in code review |
| Over-promising Trust/Trace features | LOW | MITIGATED by this plan. Honest definitions locked in Section 3. No hallucination detection claim. No legal-grade compliance claim until DPA+SOC2 funded. | Product owner — review all copy |
| Building 4 products simultaneously | LOW | Sequential delivery enforced by this plan. Ship one product excellently before starting the next. See Section 5 build order. | All team members |
| GDPR non-compliance on memory/trace data | LOW | Prompt Coach collects zero data — no GDPR exposure. Memory product has privacy policy. Trace logging deferred to Enterprise tier with DPA. | Backend dev — legal review before Enterprise launch |
| Infrastructure cost overrun | LOW | MCP server runs locally (zero hosting). Extension is local-only. Memory backend on existing Railway/OpenShift. No new cloud spend until Pro tier revenue covers it. | All team — no new cloud services without approval |

# 7. Unified Data Flow

Every prompt passes through the Mnemox layer. Every response feeds back into it. The pipeline below shows how all four products connect as a single data flow:

Step 1 — User types prompt

- Mnemox Extension intercepts the keystrokes via debounced input event listener.

- Prompt is scored locally: 8 rules, grade A-F, token count, coaching panel.

- Improved prompt suggestion written to clipboard. User pastes if desired.

- Session count and score saved to chrome.storage.local.

Step 2 — User submits prompt

- MnemoxMX intercepts token count before submission (Phase 2).

- Token cost estimate logged against user_id for employer dashboard.

Step 3 — AI responds

- MutationObserver detects new content appearing in the response container.

- MnemoxTrust computes three local signals: confidence language score, memory consistency via Qdrant vector search, and completeness score (Phase 3).

- Trust score and response quality grade shown in coaching panel.

Step 4 — Interaction logged

- MnemoxTrace writes immutable record to Supabase traces table: prompt_text, response_text, prompt_score, trust_score, token_count, user_id, tool_name, timestamp (Phase 4).

- Memory product evaluates whether response contains context worth saving. If so, saves to memories table with trust_score attached.

Cross-product intelligence (future)

- Cross-tool analytics: Claude prompts average 78/100, ChatGPT 65/100 — only possible because Mnemox spans all tools simultaneously.

- Personal learning engine: after 50 prompts, Mnemox knows which rules each user consistently fails and pre-coaches proactively.

- Team shared memory: organisation-wide context available to all team members across all AI tools.

# 8. Cost Model — $0/month Until Pro Revenue

| Component | Old cost | New cost | How |
| --- | --- | --- | --- |
| Extension hosting | $0 (Chrome store) | $0 | Local extension — no server |
| MCP server hosting | $20/mo (Railway) | $0 | Local Node.js stdio process — runs on user machine |
| Trust scoring API | $50+/mo (external AI API) | $0 | All 3 trust signals computed locally — no API calls |
| CI/CD pipeline | $15/mo (external service) | $0 | GitHub Actions via existing GHE — already paid |
| Supabase (traces + memory) | $25/mo (Pro plan) | $0 free tier | Free tier sufficient until 500MB. Upgrade when Pro revenue covers it. |
| TOTAL Phase 1-4 monthly | $110+/mo | $0/mo | 100% cost reduction until Pro revenue begins |

# 9. Monetisation — Quick Reference

| Tier | Price | Products unlocked | Key features |
| --- | --- | --- | --- |
| Free | $0 forever | Mnemox Extension | Prompt scoring, token counter, coaching panel, 50 memories, 1 device |
| Pro | $9/month | + MnemoxTrust | Unlimited memories, sync across devices, personal learning engine, cross-tool analytics, AI Response Quality Score |
| Team | $8/seat/month | + Shared memory | Everything Pro, shared team memory vault, team analytics dashboard, admin controls, SSO |
| Enterprise | $299/month | + MnemoxTrace | Everything Team, AI Interaction Log, self-hosted option, custom MCP server, SLA. GDPR DPA on request (Phase 5). |

# 10. Immediate Actions — This Week

The following actions are the highest-ROI activities available right now. All are low risk, low cost, and unblock everything that follows.

- Fix manifest.json host_permissions — replace <all_urls> with the 5 specific AI tool domains. Reduces ToS risk from Medium to Low for all platforms. Estimated time: 5 minutes.

- Write privacy policy page at mnemoxpro.com/privacy — required for Chrome Web Store submission. Prompt Coach version is one paragraph stating zero data collection. Estimated time: 30 minutes.

- Submit Mnemox Prompt Coach to Chrome Web Store. Use existing mnemox-v1.0.0.zip. Fill STORE_LISTING.md copy into the submission form. Estimated time: 45 minutes.

- Add anonymous UUID to extension background.js — generated once on install, stored in chrome.storage.local, used to connect free users to backend on Pro upgrade. Estimated time: 10 minutes.

- Add TRUST_SCORING and TRACE_LOGGING to FLAG_DEFAULTS in background.js — both false by default. Future-proofs the architecture at zero cost. Estimated time: 5 minutes.

- Run SQL migration on Supabase — create traces table as write-once (INSERT only, RLS blocks UPDATE and DELETE). Estimated time: 15 minutes.

Total time for all immediate actions: approximately 2 hours. These six actions ship the first product, future-proof the architecture, and reduce all medium risks to low.

Document version: v3.0 — June 2026   |   Supersedes all previous Mnemox implementation plans.